## Slide 1: SNHU CS-250 7-1 Final Project
Implementing Scrum-agile Development Practices

## Slide 2: Roles
The Product Owner is at the top of a Scrum-agile workflow. They communicate directly with the customer to set a clear direction for the product.
The Scrum Master defines the Scrum environment and sets values, being an observant leader to mitigate issues.
Developers are made up of all kinds of people including designers, writers, programmers, etc. (West, 2021)
Testers work on test cases based on user stories to accomplish the goals set out by the Product Owner.

## Slide 3: Phases
Concept: Product owners will determine the scope of their product (Wrike, 2021).
Inception: This is when resources are allocated, and team members are picked.
Iteration: Also referred to as construction, it is when the product is worked on directly.
Release: The product is released into production and handed off to the customer.
Maintenance: After release, the product must be maintained to operate smoothly.
Retirement: When the product is either being replaced or phased out.

## Slide 4: Differences between Scrum-agile and Waterfall
Waterfall is a one-dimensional process from start to finish: requirements, system design, implementation, integration and testing, delivery/deployment, and maintenance (Lucidchart, 2021).
Agile is iterative, where the product can be in multiple stages simultaneously, often release and construction/iteration.

## Slide 5: Factors to consider between Waterfall and Agile
Agile is more adaptable than the Waterfall methodology. The Waterfall methodology is strict in direction while Agile is iterative, as described in the last slide.
Waterfall has distinctive phases that can only be started once the prior one has been completed.

## Slide 6: References
The Agile Software Development Life cycle. Wrike Agile Guide. (n.d.). Retrieved December 12, 2021, from https://www.wrike.com/agile-guide/agile-development-life-cycle/.
Agile vs. Waterfall vs. Kanban vs. Scrum. Agile vs. Waterfall vs. Kanban vs. Scrum | Lucidchart Blog. (2019, October 9). Retrieved December 12, 2021, from https://www.lucidchart.com/blog/agile-vs-waterfall-vs-kanban-vs-scrum.
Atlassian. (n.d.). Agile Scrum roles. Atlassian. Retrieved December 12, 2021, from https://www.atlassian.com/agile/scrum/roles.